PROJECT PROPOSAL

Agency	United Nations Development Programme/Programme of Assistance to the Palestinian People (UNDP/PAPP)
Programme and Project Title	Renewable Energy for All: Photo Voltaic Cells for Health Facilities in Gaza Strip
Sector	Health and Energy
Expected Outputs	Improved health service delivery in Gaza Strip through ensured continuous operation by providing sustainable energy resources
Beneficiaries	Gaza people
Implementing Partners	UNDP in close coordination with Ministry of Health (MoH) and Palestinian Energy Authority (PENRA)
Project Duration	12 Months
Location	Gaza Strip
Project Budget:	USD 1.5 million

Programme and Situation Overview
The Gaza Strip is suffering from a chronic deficit in electricity since 2006 and this deficit was aggravated during the 2014 hostilities. The fuel tanks and the 12 feeding lines for the power supply to Gaza were targeted and destroyed resulting in a complete black out throughout Gaza, except for Rafah, which was supplied from the Egyptian power grid. The current electricity deficit is 50-75% of 350 MW, which is the current demand, depending on the availability of fuel and the performance of the Gaza substation.

As the electricity supplied from Egypt and Israel is fixed at 27 MW and 120 MW respectively, the only way to improve supply and reduce deficit is to allocate new resources for electricity at a regional level. This should be done in conjunction with increasing the weekly amount of industrial fuel to Gaza’s power plant to 3.5 million liters, which will consequently increase the output of the power plant to 140 MW.

The current deficit is translated to 15 hours daily cuts of electricity. This pattern may still get worse due to faults in the electricity distribution networks or to loss of feeding lines. Unfortunately, the main electricity network lines that serve residential, commercial and industrial areas also serve vital facilities in the Gaza Strip such as hospitals, water facilities and water pumping stations. Hence, they are all under a direct risk of sudden electricity outages.

There are five main lines that supply electricity from the Gaza Power Generation Plant (GPGP), and they are randomly connected to supply different areas in Gaza City and the northern Governorates. During peak hours all residential and public service facilities are served on an equal basis. This results in tremendous shortages, which, in turn, affect the provision of adequate health, education, industrial and other services in Gaza. The Palestinian Energy and Natural Resources Authority (PENRA) estimated the damages at USD 56 mil as a result of the 2014 hostilities and anticipated a one-year repair period to restore the status quo.

The electricity problem in Gaza can be eased through finding new resources for energy. Renewable energy has the highest potential due to Gaza’s sunny weather, which lasts for 320 days annually. Public building rooftops (Health, education and public facilities) are highly recommended to be targeted to scale up ongoing renewable energy initiatives across Gaza to ensure continues and sustainable operations especially for Health centers and hospitals where electricity is very critical to provide the service to the population.

Project Goal:
The project aims to preserve the basic health rights and ensure continuous operation of medical services in Gaza through providing reliable power source for several critical departments in existing hospital facilities, at this stage focusing of dialysis[1], using Photo Voltaic Solar Energy Panels (PV) and storage tools.
[1] It is worth to mention that According to the MoH reports, more than 50,000 dialysis sessions were provided in 2011, entailing an annual direct cost of USD 5.8 million, to which USD 2.4 million are to be added annually in energy cost. According to the MoH recent study, 17% of Gaza people are suffering from hypertension, 12% from diabetes, both being considered among main causes that lead to kidney failure.

Implementation Strategy

The continuing electricity crisis have negative impact on large sections of Gaza. Data indicates that many of the workshops, factories and economic establishments have completely or partially stopped their businesses as a result of the constant interruptions of electricity. This in addition to the negative impact associated with the interruption of electricity in the service sectors, particularly hampering the health field that requires 24/7 of continuous operations. In a related context, such impacts influenced the educational system in Gaza through affecting the work of the equipment and computers that rely on electricity or lighting system in schools working on double shifts.

Back-up/medium size generators were introduced as quick solution to address this challenge, especially for ensuring continuous operation for the health facilities in case of power outage which is dominant in Gaza reaching sometimes 16-20 hours, however, the running cost and the ability of providing fuel in sustainable manner created another burden on health and affected the service delivery.

In light of the above, the project will respond to the immediate need through providing emergency support to the Health Sector in Gaza to maintain good quality health services to vulnerable groups of patients.

At this stage the project will focus on providing reliable energy source for the dialysis departments in 4 hospitals in Gaza to target the patients who need regular dialysis sessions, thus seeking to provide a sustainable renewable energy for 4 hospitals throughout Gaza Strip as listed below:

1. Kamal Adwan
2. Al Rantisi Hospital
3. Al Aqsa Hospital
4. European Hospital

The project will utilize the available spaces at the roof tops of health buildings to generate electricity by deploying Photo Voltaic Solar Energy Systems to operate part of the essential electricity loads especially those feeding the dialysis units. The project will include the application of energy efficiency interventions to ensure reducing of electricity consumption where possible.

The project will provide 170 KWp PV Systems will be distributed in the targeted facilities. These panels will annually generate around 300 MW of electricity.

In addition, the project will also contribute in providing job opportunities to those who have lost their jobs due to the on-going closures and new job opportunities are created through the new construction of solar systems.

UNDP will capitalize on its experience for ensuring the successful implementation and delivery of the project. UNDP is currently implementing several renewable energy interventions throughout Gaza using Solar Panels and targeting primarily Health, Education and Water sectors. The ongoing project provided around 150KWp PV systems with an outstanding support to the people and the suitability of the targeted facilities.

Implementation and Management Arrangements:
The project will be directly executed by UNDP following the direct implementation modality (DIM). Under this modality, UNDP takes full responsibility for implementation of the project’s works, the project management activities, and the realization of project objectives.

UNDP’s project team will carry out the day-to-day management of project activities with a monitoring and evaluation plan as well as quality assurance. UNDP technical team will work in close cooperation with concerned national stakeholders, particularly the Ministry of Health and PENRA who will contribute to the design of the different packages utilizing their professional extensive expertise in the design of similar systems.

Total Project Budget:	USD 1.5 million

Description	Amount (USD)
PV system for the four hospitals	885,700.00
Energy efficiency within the hospitals	300,000.00
Capacity Development, Designs, training ..etc	68,500
Project implementation team	102,300
Transportation, communication, financial audit, telecommunication, miscellaneous ..etc	32,389
UNDP GMS (8%)	111,111.12
Total Cost	1,500,000